### Scrum #1: Robert Breutzmann

What did you do last week to contribute to the team effort?

My contributions in the last week were to make the wireframes for the Login Page and the Landing page, make the Full Mockup for the Landing Page, and conduct the meeting with the “client.” We also had several discussions about color, which I asked my sister-in-law (an interior designer) to help our team come up with a color palette for the Marina website that has an Ocean motif with a Sunset accent.

My other contributions are mainly coordination and ensuring that everyone has the information needed so that each page has consistent data (address, phone, etc), since we don’t have REAL data to work with, the “fake” data is the same across developers.

What are you working on now to contribute to the team effort?

This week, I am the “Database Manager,” which means that my primary job is to compile what everyone comes up with for their tables and make an ERD, compile everyone’s individual table creation and population scripts, and make a marina.sql document that will create the database in MySQL. With that, I was given the smallest table to work with, the `slip` table, which ended up being a `slip` and `dock` table to build the ERD and SQL code for.

Are there any roadblocks to completing your work?

So far, there haven’t really been any roadblocks, per se. The biggest roadblock has been figuring out how to divvy up the work evenly. As the team leader, I feel like it falls on me to make it as fair as possible and try to gauge if someone has more than others and rebalance. I know the first week, we had one person make the document, and the other three made the user persona and stories. I discovered that the document was a lot more work than it seemed at first because it involved putting everything together, but also doing time requirements, password hashing research, and whatnot, so I did some of that to lighten the amount she had to do.

What has been the most challenging task of the project so far?

As I just said above, the most challenging task has been workload balancing. Since in class thus far, it’s all been ONE person working, you just do the work and get it done, since now it’s splitting the work to 4 people, trying to gauge how much work each part can be tricky and not always accurate. So, keeping the workload balance so that one person isn’t overloaded while another is underloaded is challenging.

An honorable mention, work schedules can be fun to work around. Since we all work on different schedules, we do most of our “meetings” asynchronously. So that makes it a little bit more challenging as well.